Las Flores Non-Profit Housing Corporation

c/o Community First Developments Inc.

10 Dora Avenue, Toronto, Ontario M6H 2J4

Telephone: 416-588-1252	Fax: 416-588-7992

1.	General instructions

Las Flores Non-Profit Housing Corp. (the "Non-Profit") located at 10 Dora Avenue, Toronto, Ontario is asking for Proposals from experienced building consultants/engineers to provide the following services:

- To prepare the specifications for the window replacement project;

- To review specifications with owner;

- To prepare tender documents;

- To analyse tenders and make recommendation to owner;

- To project manage;

- To apply for energy star incentives if applicable;

- To assist owner in receiving funding from City (funding already approved).

2.		Project descriptions:

Villa Las Flores is a mid-rise apartment complex that was constructed in 1994.  The project comprises of 134 apartment units.

- Property location: 10 Dora Avenue, Toronto (Main intersection: Bloor/Lansdowne).

- Total # of units:	134 (81 1-bedroom units, 47 2-bedroom units, 6 3-bedroom units).

- Total # of buildings:	1

- Total # of floors:	8 floors above grade.

- # of elevators:	2

- Concrete structure with plaster ‘outsulation’ panels

- Windows:  Thermal sliding aluminum windows; fixed thermal glazing units

- Some thermal units are confirmed to have moisture within units, i.e. seals were broken.  The consultant needs to determine if the replacements involve whole windows or just the sliding glazing or the thermal units, and how many of the units will be replaced.

- The funding from the City is about $165,000 (excluding HST and possible energy star rebates, but including consultant’s fees).  The consultant is expected to provide a scope of work that will not exceed the funding limit from the City.

3.	Important Dates (tentative):

- Consultants’ quotes to be received:	Wednesday, November 10, 2010

- Consultant selected:			Friday, November 12, 2010

- Scope of work to be completed:		December 31, 2010

- Tenders to be sent out:			January 28, 2010

- Tenders to be received/analyzed:	February 18, 2010

- Contractor confirmed:			February 25, 2010

- Project to commence:			April 1, 2010

- Project to be completed:			May 31, 2010